Quality RISK ASSESSMENT

| PROJECT ID | PROJECT NAME |  |  |  |  |  | PROJECT MANAGER |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Fresenius Kabi Oncology Limited |  |  |  |  |  |  |

# Introduction

The purpose of this document is to list down all the possible risks for Barcode Application system. It also enumerates the mitigation actions identified for each of the risk.

# OBJECTIVE

The activity of risk assessment is basically carried out to estimate the extent of validation effort that is required for the features and to ensure that the required external mitigation actions are in place for the risks before implementation of the features.

# SCOPE

The scope of this document is limited to the functional risk assessment of features provided in this document.

|  |  |  | PRE-MITIGATION |  |  |  | POST-MITIGATION |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| REF / ID | ACTIVITY | RISK | RISK SEVERITY | RISK LIKELIHOOD | RISK LEVEL | MITIGATIONS / WARNINGS / REMEDIES | RISK SEVERITY | RISK LIKELIHOOD | RISK LEVEL | ACCEPTABLE TO PROCEED? |
|  |  |  | – ACCEPTABLE – TOLERABLE – UNDESIRABLE – INTOLERABLE | – IMPROBABLE – POSSIBLE – PROBABLE | – LOW – MEDIUM – HIGH – EXTREME |  | – ACCEPTABLE – TOLERABLE – UNDESIRABLE – INTOLERABLE | – IMPROBABLE – POSSIBLE – PROBABLE | – LOW – MEDIUM – HIGH – EXTREME | YES / NO |
| 1.0 | Invalid Credentials | - Unable to use the system - Process disturbance. |  |  |  | System locks automatically after specified consecutive invalid login attempts by the user. |  |  |  |  |
| 2.0 | Sufficient storage space is not available. | - Data cannot be stored, and the system may stop responding due to space constraints. - Inability to run the software. - Loss of critical data/records |  |  |  | - This monitoring is controlled by a routine backup in place. - Server monitoring automatically raises an incident if predefined thresholds are exceeded. |  |  |  |  |
| 3.0 | Failure of the system due to a natural disaster. | - System breaks down. - No business operations. - Data loss. |  |  |  | - Disaster management and the recovery procedure are in place. - Data backup policy is in place. |  |  |  |  |
| 4.0 | Database crashed/corrupted | - No control over the generation of data. - Loss of data integrity. - Inefficient business operations. |  |  |  | Data backup policy is in place. |  |  |  |  |
| 5.0 | System server failure | - System breaks down. - No business operations. - Data loss. |  |  |  |  |  |  |  |  |
| 6. 0 | System hacked | - System breaks down. - No business operations. - Data loss. |  |  |  | Unauthorized User is not able to Print / Reprint Label. Audit trail is available. |  |  |  |  |
| 7. 0 | Power failure | - System breaks down till power cut. - No business operations till power cut. |  |  |  | Data backup policy is in place. |  |  |  |  |